## Slide 1: ohmage-MWF
Progress Report

## Slide 2: Agenda
MobileHCI 2012
Current outstanding issues
Deployment
Updates with WP7
Updates with BB
Automated Testing
What to do next?

## Slide 3: MobileHCI 2012
Presentation by Rose
Scot Jensen – keynote speaker at the conference.
  Mobile Apps Must Die
Facebook: Regret doing mobile because of weak performance. Now they are going to go with native apps.
Rose, send the notes 

## Slide 4: Outstanding Issues
About 23 issues on git.
Visual
  Home button
  Buttons/menu items
  Timedate selector
Technical
  Moving towards JS MVC
  Build tools
  Testing
Device specific bugs

## Slide 5: Activity Breaks
The first pilot (campaign config) is ready to go.
  UCLAHealth (originally InstantRecess)
How would the data be visualized?
There are about 400 departments with 80 char long cost centers – major issue.
  Look at the data and find out a generic way for creating an autocomplete prompt type.
  Or come up with a hierarchical way of selecting a department

## Slide 6: Deployment
User acceptance testing
Prod servers?
  Let Steven set up a VM prod server
  Start training for administration
  Friday we have a training session for phone set up (Android).
Deploying on iOS
  Need a test account with simple campaigns
  Takes about a week to get approved
  Zorayr, open an issue on git.
Deploying on Android

## Slide 7: Updates on WP7
Two major issues with WP7 IE9 engine (so far)
  No support for native window.JSON
  No support for native window.console
Use Douglas Crockford’s JSON plugin
LocalNotificationPlugin
  Taron will be working concurrently on writing the plugin

## Slide 8: Updates on BB
What version to work on?
Have a working PhoneGap app
  Still need to import web content
Physical device would be useful
LocalNotification plugin
  Needs concurrent development

## Slide 9: Automated Testing
Start writing unit tests and automated workflow tests.
Selenium Testing Suite
  Web browser automation
  Both Android and iOS versions
  Platform?
Critical for moving forward
  Will take some time ~ 3 to 4 weeks ~

## Slide 10: What to do next?
Prioritize and schedule  milestones
Work on device-specific bugs
Refractor and optimize
Moving towards WebBlocks or upgrade the WMF version?
A better website?
Test
Progress tracking & bi-weekly meetings