## Slide 1: Ohmage/MWF
Progress Report
Zorayr Khalapyan

## Slide 2: Agenda
Current outstanding issues
Deployment
Updates with WP7
Updates with BB
Automated Testing
What to do next?

## Slide 3: Outstanding Issues
About 23 issues on git.
Visual
  Home button
  Buttons/menu items
  Timedate selector
Technical
  Moving towards JS MVC
  Build tools
  Testingg
Device specific bugs

## Slide 4: Deployment
User acceptance testing
Prod servers?
Deploying on iOS
  Need a test account with simple campaigns
  Takes about a week to get approved
Deploying on Android

## Slide 5: Updates on WP7
Two major issues with WP7 IE9 engine (so far)
  No support for native window.JSON
  No support for native window.console
Use Douglas Crockford’s JSON plugin
LocalNotificationPlugin
  Taron will be working concurrently on writing the plugin

## Slide 6: Updates on BB
What version to work on?
Have a working PhoneGap app
  Still need to import web content
Physical device would be useful
LocalNotification plugin
  Needs concurrent development

## Slide 7: Automated Testing
Start writing unit tests and automated workflow tests.
Selenium Testing Suite
  Web browser automation
  Both Android and iOS versions
  Platform?
Critical for moving forward
  Will take some time ~ 3 to 4 weeks ~

## Slide 8: What to do next?
Prioritize and schedule
Work on device-specific bugs
Refractor and optimize
Test
Progress tracking & bi-weekly meetings